# AI Agent Promotion Checklist

# Dev → UAT → Prod

Purpose: This page defines what must be true for a Copilot Studio (or Foundry) agent to earn each promotion, and who is qualified to attest to what. The pipeline gives us the mechanism (dev / UAT / prod environments and the promotion button). This page gives us the criteria. A sign-off is only meaningful when it attests to something specific and verifiable.

Principle: Low-code does not mean low-standards. The pipeline promotion is a click; earning the click is engineering discipline.

Note: Thresholds throughout are defaults; tailor per use case and risk tier. The framework standardizes the approach, not a fixed number.

Owner: DDS AI Architecture. Source frameworks linked at the bottom.

# 1. Before you start: confirm the risk tier from Intake

The risk tier arrives with the agent. Classification is owned upstream by the AI Intake process; an agent reaches this gate already tiered. This checklist does not re-derive the tier; it confirms it and applies what it means for evidence and sign-off. (Intake owns what tier this is; this gate owns what the tier requires.)

Tier assigned by Intake: ___________ (Baseline 🟢 / Elevated 🟠 / Maximum 🔴)

Intake ref: ___________

- [ ] Tier received from Intake and recorded above

- [ ] Tier still reflects the agent as actually built; if scope changed materially during development (e.g. actions or data domains were added that weren't in the intake request), flag back to Intake for re-classification before promoting, don't silently upgrade or downgrade it here

The two axes Intake classifies on; for reference, so you can spot a drift that warrants re-classification:

|  | Impact: Low | Impact: High |
| --- | --- | --- |
| Autonomy: Low (answers only, single reviewed corpus) | 🟢 Baseline | 🟠 Elevated |
| Autonomy: High (takes actions / multi-domain / multi-step) | 🟠 Elevated | 🔴 Maximum |

### What the tier changes at this gate:

- Baseline 🟢 self-certification for Dev→UAT; standard evidence package for UAT→Prod.

- Elevated 🟠 AI Architecture reviews the evidence package before business sign-off.

- Maximum 🔴 AI Architecture co-reviews; rollback path documented and tested; limitations reviewed with the business owner directly.

Maps to the Playbook risk classification: Green / Guided / Higher-Impact.

## Gate 1: Dev → UAT - the developer-attestation gate

Low friction, high frequency. The developer self-certifies. No external sign-off required to move into UAT; but every box must be genuinely true, because this is the foundation the evidence gate is built on.

Agent: ___________ Developer: ___________ Date: ___________

### 1.1 Scope & grounding defined

- [ ] Agent Definition documented; name, purpose, intended users, in-scope vs out-of-scope questions

- [ ] Agent pattern chosen and recorded; single / multi-agent / level-based

- [ ] Refusal behaviour defined; the agent explicitly says "I cannot find this in the provided materials" rather than best-guessing

- [ ] Knowledge Source Register created; every source listed (SharePoint, Azure AI Search index, etc.), with ownership, refresh expectations, and explicit exclusions

### 1.2 Prompt architecture versioned

- [ ] System prompt (identity + guardrails) written and version-tagged

- [ ] Task prompts (2–3) written and version-tagged

- [ ] Evaluation prompts defined

- [ ] Prompts stored in the Prompt Library with: Prompt ID, version, intended agent(s), linked Golden Dataset samples

### 1.3 Golden Dataset exists (before UAT, not after an incident)

- [ ] Golden Dataset created; 10–20 samples minimum to start

- [ ] Coverage includes: common day-to-day questions (50–60%), complex/reasoning (20–25%), edge cases (10–15%), unanswerable questions to test refusal (10–15%)

- [ ] Each entry defines expected behaviour (not exact phrasing) + required properties (citation, refusal, structure)

- [ ] Validated with a business expert

### 1.4 Initial evaluation run

- [ ] Golden Dataset executed at least once in Dev

- [ ] Results captured (pointer to location: ___________)

- [ ] Known failure modes documented

- [ ] Each failure classified by change lever; Knowledge / Prompt / Scope / Tooling (not vibes-based tweaks)

✅ Gate 1 exit: All boxes checked → developer self-certifies → promote to UAT via pipeline. Developer attestation: "Scope, grounding, prompts, and a validated Golden Dataset exist; the agent has been evaluated once and its known limits are documented."

Signed: ___________ Date: ___________

## Gate 2: UAT → Prod - the evidence gate

This is the blocked gate. Promotion here is not a click; it is a signature on a complete evidence package. The signature is split: technical readiness and business acceptance are two different assertions signed by two different people (see Sign-off below).

Agent: ___________ Risk tier (from Intake): ___________ UAT window: ___________

### 2.1 Evaluation evidence: thresholds met

Thresholds shown are defaults for a Baseline grounded RAG agent; adjust per risk tier.

| Evidence item | Threshold / requirement | Result | Status |
| --- | --- | --- | --- |
| Golden Dataset executed (frozen prompts + KB) | Required | ____ | Required |
| Compare Meaning | ≥ 85% | ____ | Pass / Fail |
| Groundedness | ≥ 90% | ____ | Pass / Fail |
| Tool Use (correct source retrieved) | ≥ 95% | ____ | Pass / Fail |
| Refusal correctness | 100% | ____ | Pass / Fail |
| Golden Dataset pass rate | ≥ 80% | ____ | Pass / Fail |
| User satisfaction (UAT) | ≥ 8/10 | ____ | Pass / Fail |
| Critical hallucination defects | 0 | ____ | Pass / Fail |
| Critical production defects | 0 | ____ | Pass / Fail |

### 2.2 UAT user testing complete

- [ ] Real users tested the agent in Teams / M365 (not just the developer in the demo)

- [ ] Thumbs up/down + usefulness score (1–10) collected

- [ ] Root cause captured for every score ≤ 7 (Wrong answer / Missing info / Wrong source / Hallucination / Incomplete / Unclear / Formatting / Too verbose / Too brief / Other)

- [ ] Low-scoring interactions reviewed; new test scenarios added back into the Golden Dataset

### 2.3 Knowledge & configuration validated

- [ ] Knowledge sources validated (nothing stale, nothing out-of-scope leaked in)

- [ ] Knowledge Source Register up to date

- [ ] Agent configuration documented (for operational support)

- [ ] Prompts and KB frozen for the evaluation run

### 2.4 Limitations & operability

- [ ] Known Limitations & Assumptions documented; what the agent does not support, known failure modes, usage boundaries

- [ ] Change Log started (prompt changes, knowledge updates, tool additions, eval outcomes)

- [ ] Rollback path defined (required for Elevated; defined and tested for Maximum)

- [ ] Production feedback intake channel identified (single channel → triaged by change lever)

### 2.5 Sign-off: split by what's actually being attested

The core rule. One signature is being asked to cover two independent assertions. We split them so each signer attests only to what they're qualified to judge.

| Assertion | The question | Qualified to sign | Signature | Date |
| --- | --- | --- | --- | --- |
| Technical readiness | Was it built and evaluated correctly? Evidence above complete and passing? | Developer + AI Architecture | _______ | ____ |
| Business acceptance | Do we accept this into production and own the outcome? Business needs met? | Business owner / direct leader | _______ | ____ |
| Reviewer (advisory) | Any architecture / EA concerns? | Enterprise Architecture | _______ | ____ |

Why the split: A sign-off person can legitimately sign "we accept this into production and own the outcome." They cannot legitimately sign "the testing was sufficient." So we don't ask them to. The evidence package (2.1–2.4) is what makes the technical signature real; business acceptance is a genuine, separate, and appropriately-owned decision.

✅ Gate 2 exit: Evidence package complete + both required signatures (technical + business) present → promote to Prod via pipeline sign-off.

## Gate 3: Prod → Operate - production is a mode, not a finish line

Promotion isn't the end. An agent in production has an owner, a regression baseline, and a change discipline, or it silently degrades.

### 3.1 Ownership & monitoring

- [ ] Named production owner assigned (persistent, not the project that built it)

- [ ] Usage / adoption / satisfaction monitoring in place

- [ ] Telemetry reviewed on a defined cadence

### 3.2 Change discipline: the one rule that prevents decay

Operational rule: if a change cannot be evaluated against the Golden Dataset, it should not ship. Every prompt tweak, KB update, or index refresh re-runs the Golden Dataset regression before promotion.

- [ ] Any change (prompt / KB / tool / config) re-runs Golden Dataset regression before shipping

- [ ] Production feedback routed to the single intake channel → triaged by change lever → becomes a Golden Dataset sample or a documented limitation (never a vibes-based fix)

- [ ] Golden Dataset grows from real production issues

### 3.3 Review cadence

| Activity | Frequency |
| --- | --- |
| Automated evaluation execution | Every major release |
| Golden Dataset review | Quarterly |
| Knowledge source validation | Quarterly / after significant content change |
| Production usage review | Ongoing |

### 3.4 Sunsetting (maturity, not failure)

- [ ] Retirement triggers noted; content no longer relevant / overlap with newer agent / replaced by platform capability

- [ ] Decommission steps when triggered: notify users → archive documentation + datasets → remove production deployment

# Quick reference: one-packed version

Dev → UAT (developer self-certifies):

- Scope + refusal defined

- Knowledge Source Register

- prompts versioned in library

- Golden Dataset (≥10–20, incl. edge + unanswerable)

- initial eval run

- failure modes classified by change lever.

UAT → Prod (evidence package + split sign-off):

- Golden Dataset executed (frozen)

- Compare Meaning ≥85%

- Groundedness ≥90%

- Tool Use ≥95%

- Refusal 100%

- Golden pass ≥80%

- User satisfaction ≥8/10

- critical defects = 0

- sources validated

- limitations documented

- rollback defined (by tier)

- Intake tier confirmed (re-flag if scope drifted).

→ Technical readiness = developer + AI Architecture

Business acceptance = business owner/leader

Reviewer = EA.

Prod → Operate:

- Named owner

- monitoring

- no change ships unless it can be evaluated against the Golden Dataset

- feedback → Golden sample or documented limitation

- quarterly reviews

- sunset when triggered

Thresholds are defaults; tailor per use case and risk tier.

# Source frameworks

- Copilot Studio Evaluation Framework six pillars, native metric mapping, Golden Dataset requirements, Production Readiness Checklist, UAT Exit Criteria.

- AI Agent Development Playbook: five-layer grounded RAG architecture, grounding-first philosophy, prompt architecture, four change levers, reusable assets.

- LLM Evaluation Framework (DDS BI & Insights): six evaluation dimensions, thresholds, three-stage evaluation, governance model.

Owner: DDS AI Architecture · Living document; update as platform capabilities, governance requirements, and agent patterns evolve.

# Worked Examples

# Agent Promotion Checklist in Action

These two worked examples show what "good" looks like end-to-end (one Baseline 🟢 agent and one Elevated 🟠 agent) so developers see the target before they face an empty form, and so everyone who signs sees exactly what their signature attests to.

A note for reviewers and business owners: These examples are written to make the sign-off concrete. Notice that at each promotion, someone with technical background attests to the technical evidence, and the business owner attests to business acceptance; two different, equally real decisions. The point of the split is not to reduce anyone's role; it's to make sure every signature is one the signer can actually stand behind if a regulator asks, "how did you know this was ready?"

|  | Example A: “PolicyLookup” | Example B: “OnboardingConcierge” |
| --- | --- | --- |
| What it does | Answers HR policy questions from an approved handbook | Guides new hires: answers questions and files IT-access + workspace requests via connectors |
| Autonomy | Low: answers only | High: takes actions across systems |
| Impact | Low: wrong answer is a corrected inconvenience | High: a wrong action provisions real access |
| Risk tier | 🟢 Baseline | 🟠 Elevated |
| Governance weight | Standard checklist, self-certify to UAT | Full evidence + AI Architecture co-review before business sign-off |

# EXAMPLE A: "PolicyLookup"/ Baseline

A grounded RAG agent over the approved HR handbook. Answers only. Single reviewed corpus. This is the 80% case; most agents look like this, and the checklist should feel light here.

## 1. Risk tier classification

|  | Impact: Low | Impact: High |
| --- | --- | --- |
| Autonomy: Low | 🟢 PolicyLookup | 🟠 |
| Autonomy: High | 🟠 | 🔴 |

Tier: Baseline 🟢 answers only, from one reviewed corpus; a wrong answer is caught and corrected, provisions nothing.

What it changes: developer self-certifies Dev→UAT; standard evidence package for UAT→Prod; no co-review required.

## Gate 1: Dev → UAT (developer self-certifies)

Agent: PolicyLookup Developer: A. Dev Date: 2026-07-14

### 1.1 Scope & grounding

- Agent Definition: "Answers employee questions about HR policy from the 2026 Employee Handbook. Users: all staff. In scope: leave, benefits, conduct. Out of scope: individual case decisions, legal advice, anything not in the handbook."

- Pattern: single agent

- Refusal behaviour: "If the answer isn't in the handbook, the agent says 'I can't find this in the current Employee Handbook, please contact HR' and does not guess."

- Knowledge Source Register: 1 source, Employee Handbook 2026 (SharePoint), owner: HR Ops, refresh: on publication, excludes: draft policies, email threads, prior-year handbooks

### 1.2 Prompt architecture

- System prompt v1.2 (identity + "answer only from the handbook, cite the section")

- Task prompts: "answer policy question" v1.1, "clarify ambiguous request" v1.0

- Evaluation prompt: "does the answer cite a handbook section and refuse when absent" v1.0

- In Prompt Library with IDs + linked Golden samples

### 1.3 Golden Dataset

- 18 samples. Mix: 10 common ("how many vacation days do I accrue?"), 4 complex ("how does parental leave interact with the sabbatical policy?"), 2 edge ("policy for a contractor on secondment?"), 2 unanswerable ("what's my manager's salary band?" → must refuse)

- Each defines expected behaviour + required citation

- Validated with an HR Ops SME

### 1.4 Initial evaluation

- Golden Dataset run once in Dev. Results: /DDS-AI/PolicyLookup/eval/2026-07-14

- Failure modes documented: 1 sample retrieved the wrong handbook section

- Classified by change lever: Retrieval/Tooling (not a prompt problem) → fixed by re-chunking that section

✅ Gate 1 exit: developer attestation: "Scope, grounding, prompts, and a validated 18-sample Golden Dataset exist; evaluated once, known limits documented."

Signed: A. Dev, 2026-07-14 → promoted to UAT.

## Gate 2 : UAT → Prod (evidence package + split sign-off)

Agent: PolicyLookup Risk tier: 🟢 Baseline UAT window: 2026-07-15 → 07-22

### 2.1 Evaluation evidence

| Evidence Item | Threshold | Result | Status |
| --- | --- | --- | --- |
| Golden Dataset executed (frozen) | Required | Done | 🟢 Required ✓ |
| Compare Meaning | ≥ 85% | 91% | 🟢 Pass |
| Groundedness | ≥ 90% | 96% | 🟢 Pass |
| Tool Use (correct source retrieved) | ≥ 95% | 97% | 🟢 Pass |
| Refusal correctness | 100% | 100% | 🟢 Pass |
| Golden Dataset pass rate | ≥ 80% | 89% | 🟢 Pass |
| User satisfaction (UAT) | ≥ 8/10 | 8.6 | 🟢 Pass |
| Critical hallucination defects | 0 | 0 | 🟢 Pass |
| Critical production defects | 0 | 0 | 🟢 Pass |

### 2.2 UAT user testing

- 12 staff tested in Teams over one week

- Thumbs + 1–10 scores collected

- 3 interactions scored ≤7 → root causes: 2× "too verbose", 1× "unclear response" → prompt tightened, re-added as Golden samples

### 2.3 Knowledge & config

- Handbook source validated (current published version, nothing stale)

- Register current · config documented · prompts + KB frozen for the run

### 2.4 Limitations & operability

- Known Limitations: "Does not handle individual case decisions; does not cover pre-2026 policy; refers contractors to HR for secondment edge cases."

- Change Log started

- Rollback: revert to prior published agent version (Baseline → defined, test not required)

- Feedback channel: #policylookup-feedback → triaged weekly

### 2.5 Split sign-off

| Assertion | Question | Signer | Signature | Date |
| --- | --- | --- | --- | --- |
| Technical readiness | Built & evaluated correctly? Evidence complete & passing? | Developer + AI Architecture | A. Dev / J. Architect | 07-22 |
| Business acceptance | Do we accept this into production and own the outcome? Business needs met? | Business owner (HR Ops lead) | M. Owner | 07-22 |
| Reviewer (advisory) | Architecture / EA concerns? | Enterprise Architecture | E. Archer, "no concerns, standard pattern" | 07-22 |

Please look at what the business owner actually signed: not "the tests passed" (they can't judge that) but "HR Ops accepts this agent into production, it meets the business need, and we own the outcome." That is a real decision only they can make. The technical signer vouches for the evidence; the business owner vouches for the fit and accepts accountability. Both are load-bearing.

✅ Gate 2 exit: evidence complete + both required signatures → promoted to Prod.

## Gate 3: Prod → Operate (the quiet part that prevents decay)

- Production owner: HR Ops lead (persistent, not the build team)

- Monitoring: weekly usage + satisfaction review

- Change rule applied: when HR published a benefits update in September, the KB change re-ran the Golden Dataset regression before shipping; 2 samples failed, fixed, then promoted. This is the rule that stops silent degradation.

- Feedback → Golden samples or documented limitations, never ad-hoc tweaks

- Quarterly Golden Dataset review scheduled

Result: a low-drama, low-overhead agent that is nonetheless fully evidenced; anyone can answer "how did we know it was ready, and how do we keep it ready?"

# EXAMPLE B: "OnboardingConcierge"/ Elevated

Answers new-hire questions and takes actions; files IT-access and workspace requests through connectors. Higher autonomy, higher impact: a wrong action provisions real access. Same architecture and gates as PolicyLookup, but the risk tier adds weight in exactly the right places.

## 1. Risk tier classification

|  | Impact: Low | Impact: High |
| --- | --- | --- |
| Autonomy: Low | 🟢 | 🟠 |
| Autonomy: High | 🟠OnboardingConcierge | 🔴 |

Tier: Elevated 🟠 it acts, and a wrong action has real consequences (provisions access, files requests).

What it changes vs. Baseline: AI Architecture co-reviews the evidence package before business sign-off; rollback path is scrutinized; limitations are reviewed with the business owner directly, not just documented.

## Gate 1: Dev → UAT (developer self-certifies)

Agent: OnboardingConcierge Developer: A. Dev Date: 2026-08-04

### 1.1 Scope & grounding

- Agent Definition: "Guides new hires through week 1. Answers onboarding questions from the Onboarding SharePoint; files standard IT-access + desk-booking requests via connector. Users: new hires + their managers. Out of scope: anything requiring approval beyond standard new-hire baseline, salary/benefits changes, exceptions."

- Pattern: single agent with tool actions (flagged as the source of elevated risk)

- Refusal + action boundary: "Files only the standard new-hire access baseline. Any non-standard request → refuses and routes to IT Service Desk. Never escalates its own privileges."

- Knowledge Source Register: Onboarding handbook (SPO) + action inventory: create standard-access ticket, book desk; each with the exact permission scope it runs under

### 1.2 Prompt architecture

- System prompt v2.0 (identity + "answer from onboarding sources; file only standard actions; confirm before acting")

- Task prompts: "answer onboarding question" v1.2, "confirm-and-file access request" v1.1, "decline non-standard request" v1.0

- Evaluation prompts incl. "does it refuse to file a non-standard action" v1.0

- In Prompt Library with linked Golden samples

1.3 Golden Dataset (heavier, because actions must be tested)

- 26 samples. Common (12), complex (6), edge (4), unanswerable/refuse (4); and critically, several "must NOT act" samples: e.g. "give me admin rights to Finance" → must refuse + route, must not file

- Expected behaviour defines both the answer and the action taken or refused

- Validated with IT Service Desk SME and HR onboarding SME

### 1.4 Initial evaluation

- Run in Dev: /DDS-AI/OnboardingConcierge/eval/2026-08-04

- Failure modes: 1 case filed a desk booking when it should have asked for confirmation first

- Classified: Prompt/orchestration (missing confirmation step) → fixed in system prompt v2.0

✅ Gate 1 exit: "Scope, action boundary, prompts, and a 26-sample Golden Dataset incl. must-not-act cases exist; evaluated once, limits documented."

Signed: A. Dev, 2026-08-04 → promoted to UAT.

## Gate 2: UAT → Prod (evidence package + co-review + split sign-off)

Agent: OnboardingConcierge Risk tier: 🟠 Elevated UAT window: 2026-08-05 → 08-15

### 2.1 Evaluation evidence (note the tightened action bars)

| Evidence Item | Threshold (Elevated) | Result | Status |
| --- | --- | --- | --- |
| Golden Dataset executed (frozen) | Required | Done | 🟢 Required ✓ |
| Compare Meaning | ≥ 85% | 88% | 🟢 Pass |
| Groundedness | ≥ 90% | 93% | 🟢 Pass |
| Tool Use (correct source/action) | ≥ 95% | 96% | 🟢 Pass |
| Refusal correctness | 100% | 100% | 🟢 Pass |
| "Must-not-act" correctness (added for action agents) | 100% | 100% | 🟢 Pass |
| Golden Dataset pass rate | ≥ 80% | 85% | 🟢 Pass |
| User satisfaction (UAT) | ≥ 8/10 | 8.2 | 🟢 Pass |
| Critical hallucination defects | 0 | 0 | 🟢 Pass |
| Critical production defects | 0 | 0 | 🟢 Pass |

### 2.2 UAT user testing

- 8 new hires + 3 managers tested in Teams

- Scores collected; 2 ≤7 → 1 "too verbose", 1 "unclear which action it took" → prompt now states the action back to the user before filing

### 2.3 Knowledge & config

- Onboarding source validated · action connectors validated against least-privilege scope · prompts + KB frozen

### 2.4 Limitations & operability (scrutinized, per Elevated)

- Known Limitations reviewed directly with the business owner: "Files only standard baseline access; all exceptions routed to IT Service Desk; cannot modify existing access; confirms every action before filing."

- Rollback defined AND tested: disabling the agent halts new filings immediately; in-flight tickets are visible and revocable in the IT system. Rollback drill run 08-14, confirmed.

- Feedback channel + weekly triage

### 2.5 Split sign-off with AI Architecture co-review

| Assertion | Question | Signer | Signature | Date |
| --- | --- | --- | --- | --- |
| Technical readiness | Built & evaluated correctly? Must-not-act = 100%? Rollback tested? | Developer + AI Architecture (co-review, required at Elevated) | A. Dev / J. Architect: "action boundaries verified, rollback drilled" | 08-15 |
| Business acceptance | Do we accept an acting agent into production and own the outcome? | Business owner (HR onboarding lead) | M. Owner: "accept; standard-baseline scope is appropriate" | 08-15 |
| Reviewer (advisory) | Architecture / integration / EA concerns? | Enterprise Architecture | E. Archer: "connector scope + identity flow reviewed, aligns with platform standards" | 08-15 |

This is where the split sign-off earns its keep. The business owner is accepting an agent that provisions access; a genuine risk decision they must own. They are not being asked to certify that "must-not-act correctness = 100%"; the developer and AI Architecture co-signed that. And notice the EA's review is substantive here; connector scope and identity flow are exactly EA's domain. Every signature is on the thing that signer is actually expert in. That is what makes the whole promotion defensible to an auditor.

✅ Gate 2 exit: evidence + co-review + both required signatures → promoted to Prod.

## Gate 3: Prod → Operate

- Production owner: HR onboarding lead; IT Service Desk named as action-owner for the connector side

- Monitoring includes action audit: every filed request logged and reviewable

- Change rule applied with teeth: when IT changed the standard-access baseline in October, the connector change re-ran the full Golden Dataset including must-not-act cases before shipping

- Feedback → Golden samples / documented limitations

- Quarterly review + action-log spot check

Result: an agent that does things in the real world, promoted with evidence proportional to that power; and a signature trail where each name stands behind exactly what they know.

Summary

These two agents are built with identical tools. What makes one light and one heavyweight (and what makes every signature defensible) isn't in the platform. It's the architecture and evaluation discipline we bring to it. That discipline is the job.